**Change Logs and Project progression**

**Team meeting every Monday 4-6pm & Wed 6-9pm**

**Virtual meeting Sunday- progress reports.**

**Week 1 Team 9/6/2017**

Install Rabbit MQ

Install VM

Analyze Software Requirements

Get CAT cables

Get Router

**Week 2 9/13/17**

**Lorenzo**- Create ER Diagram/Dictionary

**Lorenzo**- Create Flowchart

Design Front End idea.

**Ainsworth**- Create Class Diagram

**Ainsworth-** Create Backend idea.

**Jenene/Brian**- User Authentication,

Design Wireframe

**Jenene:** Create Trello Account invite team.

**Brian:** Create chat group invite all

**Week 3 9/20/17**

**Lorenzo/Ainsworth**- Construct Backend Database,

Software Development,

Testing, Post Testing Tweaks

**Jenene** -

Prepare all documentation Trello, changelog, weekly meetings.

PowerPoint presentation.

Testing, Post Testing Tweaks

**Brian –** Front end/UX Testing, Post Testing Tweaks

**Week 4 9/27/17**

**Lorenzo/Ainsworth**- Security SSL, Rigorous Testing & Debugging.

API provides a base URL which can concatenate photo results.

**Jenene-** Social Media Login, UI Tweaks, Generate Charts

**Brian**- Design Styling, Design Home Page

**Week 5- 10/4/17**

**Lorenzo** - Redirect title people and searches going via rabbitMQ

To backend and front

**Brian/Lorenzo:** Change CSS header property to absolute.

**Ainsworth/Lorenzo:** Install sendmail implement mail() on password reset page

Password reset: randomly generates new password and sends email on record.

Password change: User manual change of existing password

**Jenene**: Update logs, Trello.

**Week 6- 10/11/17**

Centralized logging system: parsing syslog files using logstash Output used AMQP.

Graylog inout GELF AMQP

**Week 7 10/18/17**

Get the 4 servers connected

Connect to the internet

**Week 8 10/25/17**

Reconfigure backend from VMware workstation Pro

Repair down internet.

**Week 9 11/1/17**

Ainsworth: Application login

Lorenzo: Force password change

Additional Requirements (Client update)

High availability

Top 10 security things

Team Effort **Frontend:** Title, poster, ratings

Person: name, photo, famous movie.

Network diagram.

